IT DESK

Developer Documentation & Build Checklist

UAC Foods Dairies Plant — IT Department

Stack: Next.js  ·  Node.js + Express  ·  PostgreSQL  ·  JWT Auth

Target: 4 weeks from project kick-off

# 1. Project Overview

IT Desk is a web-based task and activity management system for the IT department at UAC Foods Dairies Plant. It replaces manual Excel tracking with a structured daily log, a Kanban task board, handover notes, a manager dashboard, and a shareable report link.

## 1.1 User Roles

| Role | Access | Description |
| --- | --- | --- |
| staff | Full CRUD on tasks + logs | Corp member or IT staff doing the daily work |
| manager | Read-only dashboard | Line manager — sees everything, edits nothing |
| admin | Full access + user management | Can register new users, assign roles |

## 1.2 Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS | App router, server components where possible |
| Backend | Node.js + Express | REST API — all routes under /api |
| Database | PostgreSQL | Hosted on Railway or Render free tier |
| ORM | Prisma | Schema management, migrations, type-safe queries |
| Auth | JWT + bcryptjs | Tokens in localStorage, role in payload |
| Reports | nanoid + JSON snapshot | Unique URL, 24hr expiry |
| Deployment | Railway / Render | Free tier, env vars configured on platform |

# 2. Folder Structure

The project is split into two separate repositories (or two folders in a monorepo): one for the frontend and one for the backend.

Backend — /it-desk-api

it-desk-api/

src/

routes/          auth.js  tasks.js  logs.js  handover.js  reports.js

middleware/      authMiddleware.js  roleMiddleware.js

controllers/     (logic for each route)

prisma/          schema.prisma  migrations/

utils/           generateToken.js  generateSnapshot.js

.env               (never commit this)

index.js           (Express app entry point)

Frontend — /it-desk-web

it-desk-web/

app/

(auth)/          login/page.jsx

dashboard/       page.jsx

tasks/           page.jsx

logs/            page.jsx

handover/        page.jsx

manager/         page.jsx         (manager-only)

report/[token]/  page.jsx         (public snapshot)

components/        TaskCard.jsx  LogEntry.jsx  KanbanBoard.jsx ...

lib/               api.js           (central fetch wrapper with auth header)

.env.local         NEXT_PUBLIC_API_URL=http://localhost:4000

# 3. Database Schema (Prisma)

Define these models in prisma/schema.prisma. Run npx prisma migrate dev after any change.

User

| Field | Type | Notes |
| --- | --- | --- |
| id | String (uuid) | Primary key, auto-generated |
| email | String | Unique — used for login |
| passwordHash | String | bcrypt hash — never store plain text |
| role | Enum | 'staff' ¦ 'manager' ¦ 'admin' |
| createdAt | DateTime | Auto-set on creation |

Task

| Field | Type | Notes |
| --- | --- | --- |
| id | String (uuid) | Primary key |
| title | String | Short task name |
| description | String? | Optional detail |
| status | Enum | 'todo' ¦ 'in_progress' ¦ 'done' |
| createdBy | String | FK → User.id |
| createdAt / updatedAt | DateTime | Auto-managed by Prisma |

Log

| Field | Type | Notes |
| --- | --- | --- |
| id | String (uuid) | Primary key |
| content | String | The activity entry text |
| logDate | DateTime | Date this entry belongs to |
| createdBy | String | FK → User.id |
| createdAt | DateTime | Auto-set on creation |

HandoverNote

| Field | Type | Notes |
| --- | --- | --- |
| id | String (uuid) | Primary key |
| title | String | Short heading |
| content | String | Full note text |
| isActive | Boolean | True = shown to next person |
| createdBy | String | FK → User.id |
| createdAt | DateTime | Auto-set on creation |

Report (Snapshot)

| Field | Type | Notes |
| --- | --- | --- |
| id | String (uuid) | Primary key |
| token | String | nanoid — used in public URL |
| snapshot | Json | Full data payload at time of generation |
| expiresAt | DateTime | 24 hours after creation |
| createdBy | String | FK → User.id |

# 4. API Endpoints

All protected routes require Authorization: Bearer <token> in the request header. Role-restricted routes return 403 if the role does not match.

Auth

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/login | Public | Login with email + password. Returns JWT. |
| POST | /api/auth/register | Admin | Create a new user. Admin only. |
| GET | /api/auth/me | Staff+ | Returns the current user's profile from token. |

Tasks

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/tasks | Staff+ | Get all tasks. Optional ?status= filter. |
| POST | /api/tasks | Staff | Create a new task. |
| PATCH | /api/tasks/:id | Staff | Update task (title, description, status). |
| DELETE | /api/tasks/:id | Staff | Delete a task. |

Daily Logs

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/logs | Staff+ | Get all log entries, newest first. |
| GET | /api/logs?date=YYYY-MM-DD | Staff+ | Get entries for a specific date. |
| POST | /api/logs | Staff | Create a new log entry. |
| DELETE | /api/logs/:id | Staff | Delete a log entry. |

Handover Notes

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/handover | Staff+ | Get all active handover notes. |
| POST | /api/handover | Staff | Create a new handover note. |
| PATCH | /api/handover/:id | Staff | Update a note (content or isActive). |
| DELETE | /api/handover/:id | Staff | Delete a handover note. |

Reports (Snapshot)

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/reports/snapshot | Staff | Generate a snapshot. Returns public URL token. |
| GET | /api/reports/:token | Public | Fetch snapshot data for a given token. |

# 5. Environment Variables

Create a .env file in the root of it-desk-api/. Never commit this file. Add it to .gitignore immediately.

| Variable | Example Value | Description |
| --- | --- | --- |
| DATABASE_URL | postgresql://user:pass@host/db | Full Prisma connection string |
| JWT_SECRET | a_very_long_random_string_here | Sign and verify all tokens — keep private |
| JWT_EXPIRES_IN | 1d | Token expiry — '1d', '7d', '2h' |
| PORT | 4000 | Port the Express server runs on |
| CLIENT_URL | http://localhost:3000 | Frontend origin — used for CORS |

Frontend .env.local (in it-desk-web/):

NEXT_PUBLIC_API_URL=http://localhost:4000

# 6. Auth Implementation Notes

## 6.1 Signing a token (backend)

const token = jwt.sign({ userId: user.id, role: user.role }, process.env.JWT_SECRET,

{ expiresIn: process.env.JWT_EXPIRES_IN });

## 6.2 Auth middleware

const decoded = jwt.verify(token, process.env.JWT_SECRET);

req.user = decoded; // { userId, role }

next();

## 6.3 Role middleware

// Usage: router.get('/tasks', authMiddleware, requireRole('staff'), ...)

if (!['staff','admin'].includes(req.user.role)) return res.status(403).json({ error: 'Forbidden' });

## 6.4 Frontend fetch wrapper (lib/api.js)

const token = localStorage.getItem('token');

fetch(`${process.env.NEXT_PUBLIC_API_URL}${path}`, {

headers: { Authorization: `Bearer ${token}`, 'Content-Type': 'application/json' }

})

Note: On login, save the token to localStorage and decode the role to redirect staff → /dashboard, manager → /manager.

# 7. Snapshot Report Implementation Notes

When staff clicks 'Share Report', the frontend calls POST /api/reports/snapshot. The backend collects the current state, saves it, and returns a public URL the staff can copy to WhatsApp.

## 7.1 Generating the snapshot

const token = nanoid(12); // e.g. 'V6d9Kp2mXqRt'

const snapshot = { tasks: await prisma.task.findMany(),

logs: await prisma.log.findMany({ where: { logDate: today } }),

handover: await prisma.handoverNote.findMany({ where: { isActive: true } }),

generatedAt: new Date() };

await prisma.report.create({ data: { token, snapshot,

expiresAt: new Date(Date.now() + 24*60*60*1000), createdBy: req.user.userId } });

return res.json({ url: `${CLIENT_URL}/report/${token}` });

## 7.2 Serving the snapshot page

// GET /api/reports/:token

const report = await prisma.report.findUnique({ where: { token } });

if (!report || report.expiresAt < new Date()) return res.status(410).json({ error: 'Expired' });

return res.json(report.snapshot);

Note: The frontend page at /report/[token] fetches this endpoint and renders a clean, printable summary. No login required.

# 8. Master Build Checklist

Work through this checklist in order. Tick each item as you complete it. Do not skip ahead — each phase builds on the last.

## Week 1 — Backend Foundation

| Project setup |  |
| --- | --- |
| □ | Create GitHub repo (it-desk-api) and initialise with README |
| □ | Run npm init -y and install core packages: express cors dotenv bcryptjs jsonwebtoken nanoid |
| □ | Install Prisma: npm install prisma @prisma/client |
| □ | Run npx prisma init — creates prisma/schema.prisma and .env |
| □ | Create .env with DATABASE_URL, JWT_SECRET, JWT_EXPIRES_IN, PORT, CLIENT_URL |
| □ | Add .env to .gitignore immediately |
| □ | Create basic Express app in index.js — health check route GET /api/health returns { ok: true } |
| □ | Test health check with Postman or curl |
| Database |  |
| □ | Write all 5 Prisma models in schema.prisma: User, Task, Log, HandoverNote, Report |
| □ | Run npx prisma migrate dev --name init to apply schema to database |
| □ | Open npx prisma studio and confirm all tables exist |
| □ | Seed one admin user manually via Prisma Studio (hashed password using bcryptjs) |
| Auth routes |  |
| □ | Create routes/auth.js |
| □ | POST /api/auth/register — hash password with bcrypt, create user, return success |
| □ | POST /api/auth/login — find user, compare password, sign JWT, return token |
| □ | GET /api/auth/me — verify token, return user profile (no password) |
| □ | Create middleware/authMiddleware.js — extract + verify Bearer token, attach req.user |
| □ | Create middleware/roleMiddleware.js — check req.user.role against allowed roles |
| □ | Test all auth routes in Postman: register, login, /me with token, /me without token (expect 401) |

## Week 2 — Tasks + Frontend Shell

| Tasks API |  |
| --- | --- |
| □ | Create routes/tasks.js |
| □ | GET /api/tasks — fetch all, support optional ?status= query param |
| □ | POST /api/tasks — create task, attach createdBy from req.user.userId |
| □ | PATCH /api/tasks/:id — update title, description, or status |
| □ | DELETE /api/tasks/:id — delete task |
| □ | Protect all routes with authMiddleware + requireRole('staff') |
| □ | Test all 4 endpoints in Postman with a valid JWT |
| Frontend setup |  |
| □ | Create GitHub repo (it-desk-web) and init Next.js: npx create-next-app@latest |
| □ | Install Tailwind CSS (follow official Next.js + Tailwind guide) |
| □ | Create .env.local with NEXT_PUBLIC_API_URL=http://localhost:4000 |
| □ | Create lib/api.js — a central fetch wrapper that attaches the auth header from localStorage |
| □ | Build login page (app/(auth)/login/page.jsx) — form calls POST /api/auth/login, saves token |
| □ | Add role-based redirect after login: staff → /dashboard, manager → /manager |
| □ | Create a simple layout with sidebar navigation (Dashboard, Tasks, Log, Handover) |
| Task board UI |  |
| □ | Build KanbanBoard component with 3 columns: To Do, In Progress, Done |
| □ | Build TaskCard component — shows title, description, status badge, and move/delete buttons |
| □ | Wire GET /api/tasks to populate the board on load |
| □ | Wire POST /api/tasks to the 'Add Task' form |
| □ | Wire PATCH /api/tasks/:id to the move buttons (change status) |
| □ | Wire DELETE /api/tasks/:id to the delete button with a confirmation dialog |
| □ | Test the full task board flow end-to-end in the browser |

## Week 3 — Logs, Handover, Manager & Reports

| Daily log API + UI |  |
| --- | --- |
| □ | Create routes/logs.js with GET, GET ?date=, POST, DELETE endpoints |
| □ | Protect with authMiddleware — managers can GET, only staff can POST/DELETE |
| □ | Build logs page — shows today's entries by default, date picker to view past days |
| □ | Build LogEntry component — shows timestamp, content, and delete button |
| □ | Wire all log endpoints to the UI |
| □ | Test: create entries, filter by date, delete entry |
| Handover notes API + UI |  |
| □ | Create routes/handover.js with GET, POST, PATCH, DELETE endpoints |
| □ | Build handover page — list of active notes with title and content |
| □ | Build form to create new handover note |
| □ | Add toggle to mark a note as inactive (archived) without deleting it |
| □ | Wire all handover endpoints to the UI |
| Manager dashboard |  |
| □ | Build app/manager/page.jsx — read-only view |
| □ | Show task summary: count of tasks by status (To Do / In Progress / Done) |
| □ | Show today's log entries |
| □ | Show all active handover notes |
| □ | Add route guard: if role !== 'manager', redirect to /dashboard |
| □ | Test: log in as a manager role user and confirm no edit controls are visible |
| Snapshot report |  |
| □ | Install nanoid: npm install nanoid |
| □ | Create routes/reports.js — POST generates snapshot, GET serves by token |
| □ | Build app/report/[token]/page.jsx — public page, no auth required |
| □ | Show tasks by status, today's log, active handover notes on report page |
| □ | Add 'Share Report' button on dashboard — calls POST, copies URL to clipboard |
| □ | Test: generate report, copy URL, open in incognito — confirm it loads without login |
| □ | Test expiry: manually set expiresAt to a past date and confirm 'Report expired' message shows |

## Week 4 — Polish, Deploy & Handover

| Polish & bug fixing |  |
| --- | --- |
| □ | Review all pages on mobile — fix any layout issues |
| □ | Add loading states to all API calls (spinner or skeleton) |
| □ | Add error messages for failed API calls (e.g. wrong password, network error) |
| □ | Add empty states for when there are no tasks, no logs, no handover notes |
| □ | Confirm 401 and 403 errors redirect to login page correctly |
| □ | Review all forms — disable submit button while request is in flight |
| Security review |  |
| □ | Confirm .env is in .gitignore and never committed |
| □ | Confirm all protected routes return 401 without a token |
| □ | Confirm manager role returns 403 on POST/PATCH/DELETE task routes |
| □ | Confirm expired snapshot tokens return a clear error message |
| □ | Confirm passwords are never returned in any API response |
| Deployment |  |
| □ | Create account on Railway (or Render) |
| □ | Deploy backend (it-desk-api) — set all .env variables in the platform dashboard |
| □ | Provision a PostgreSQL database on the same platform |
| □ | Run npx prisma migrate deploy on the production database |
| □ | Seed the first admin user on production |
| □ | Deploy frontend (it-desk-web) — set NEXT_PUBLIC_API_URL to the live backend URL |
| □ | Test the full app end-to-end on the live URL |
| Documentation & handover |  |
| □ | Write a one-page user guide (how to log in, add a task, write a log, share a report) |
| □ | Document the live URLs, admin login, and hosting platform credentials in a secure note |
| □ | Share the GitHub repo access with the IT department or line manager |
| □ | Register a manager-role account for the line manager and walk them through the dashboard |
| □ | Register a staff-role account for the next incoming corp member |
| □ | Present the working app to the line manager |
| □ | Submit this documentation along with the project |

# 9. Quick Command Reference

Backend

cd it-desk-api

npm install                          # install dependencies

npx prisma migrate dev --name init   # run migrations

npx prisma studio                    # open database GUI

npm run dev                          # start dev server (nodemon)

Frontend

cd it-desk-web

npm install                          # install dependencies

npm run dev                          # start on http://localhost:3000

npm run build && npm start           # production build

Useful packages to install

Backend:   npm install express cors dotenv bcryptjs jsonwebtoken nanoid

npm install prisma @prisma/client

npm install --save-dev nodemon

Frontend:  (Tailwind via create-next-app prompt or docs)

Build it. Ship it. Leave it better than you found it.